## Slide 1: Milk Tea Mini Shop Management
Class Name: PF08 Group Name: Group_2
Member: Nông Hồng Cương
Nguyễn Long Nhật

## Slide 2: Objectives
Build a console app to help user manage our shop more conveniently.

## Slide 3: Customer Requirements
Have basic functions such as:
  Login.
  Insert new drink into system.
  Update unit price of existed drinks.
  Create order and print out invoices.
  Update order.

## Slide 4: Use Case

## Slide 5: Activity Diagram

## Slide 6: Sequence Diagram

## Slide 7: UI Design

## Slide 8: UI Design

## Slide 9: Class Diagram

## Slide 10: Entity Relationship Diagram

## Slide 11: Deployment Diagram

## Slide 12: Assign work to each team member
Group 2 | Milk Tea Mini Shop Management |  |  |  |  | 
No | Task name | Description | Start Date | End Date | Member | Self assessment
1 | System design | System model archtecture | 25/07/2020 |  | Nguyễn Long Nhật | 
2 | Use case design | Design system | 30/07/2020 |  | Nông Hồng Cương, Nguyễn Long Nhật | 
3 | Entity relationships design | Identify the ralationship between entities | 29/07/2020 | 30/07/2020 | Nông Hồng Cương | 
4 | Design database | Create Database | 01/08/2020 | 07/08/2020 | Nông Hồng Cương, Nguyễn Long Nhật | 
5 | Use case descriptions | Describe usecases | 01/08/2020 | 08/08/2020 | Nông Hồng Cương, Nguyễn Long Nhật | 
6 | Design activity diagram | Design the system's task processing flowchart for each use case | 01/08/2020 | 08/08/2020 | Nông Hồng Cương, Nguyễn Long Nhật | 
7 | Design sequence diagram | Design sequence diagrams for the system's workflow for each use case | 01/08/2020 | 28/08/2020 | Nông Hồng Cương, Nguyễn Long Nhật | 
8 | Design class diagram | Design sequence diagrams for the system | 05/08/2020 | 30/08/2020 | Nông Hồng Cương, Nguyễn Long Nhật | Cương: persistance, bl. Nhật: ui, dal
9 | Coding | Write code base on class diagram | 15/08/2020 | 01/09/2020 | Nông Hồng Cương, Nguyễn Long Nhật | 
10 | Update code | Fix errors, update features | 25/08/2020 | 07/09/2020 | Nguyễn Long Nhật | 
11 | Deployment digram | Draw deployment digram | 01/08/2020 | 01/09/2020 | Nông Hồng Cương | 
12 | Complete document |  | 01/09/2020 |  | Nông Hồng Cương | 
13 | Complete slide |  | 01/09/2020 |  | Nông Hồng Cương | 
14 | Update code | Code UI with Java Fx | 07/09/2020 | 18/09/2020 | Nguyễn Long Nhật | 
15 | Update database | Change properties | 07/09/2020 | 18/09/20202 | Nông Hồng Cương | 
16 | Complete document |  | 15/09/2020 |  | Nông Hồng Cương | 
17 | Complete slide |  | 17/09/2020 |  | Nguyễn Long Nhật | 

## Slide 14
Q & A